# Software Development Plan (SDP)

Standard: IEC 62304:2006 + A1:2015

Device Name: AI-Based Lung Opacity Detection System

Software Item / System: Chest X-Ray Diagnostic Pipeline

Version: 1.0

Document Owner: Bhavya Reddy

Course: INFO7410 — Advanced Medical Device Software Engineering

Institution: Northeastern University

Instructor: Professor Bemin

Date: March 31, 2026

## 1. Purpose

This Software Development Plan defines the activities, responsibilities, processes, and deliverables used to develop the AI-Based Lung Opacity Detection System in compliance with IEC 62304:2006 + A1:2015. The plan ensures that software development is systematic, traceable, risk-based, and verifiable throughout the software life cycle. The system is developed for academic research purposes as a decision support tool for chest X-ray analysis — it is not intended for standalone clinical use without radiologist confirmation.

## 2. Scope

This plan applies to all software items associated with the AI-Based Lung Opacity Detection System, including:

- AI model training and inference pipeline (Levels 1–3)

- FastAPI backend (scripts/main.py)

- React frontend (frontend/src/App.js, App.css)

- OpenCV lung segmentation module

- CLAHE preprocessing module

Out of scope:

- Cloud deployment infrastructure (Render, Vercel) — optional future enhancement

- DICOM format support — planned future enhancement

- EHR and PACS system integration

## 3. References

- IEC 62304:2006 + A1:2015 — Medical device software: Software life cycle processes

- ISO 14971:2019 — Application of risk management to medical devices

- Project Proposal — AI-Powered Lung Opacity Detection System Using YOLOv8 (March 2026)

- README — AI-Based Lung Opacity Detection System (GitHub repository)

- COVID-19 Radiography Database — Kaggle

- RSNA Pneumonia Detection Challenge Dataset — Kaggle

- Ultralytics YOLOv8 Documentation — docs.ultralytics.com

## 4. Definitions and Abbreviations

| Term | Definition |
| --- | --- |
| AI | Artificial Intelligence |
| API | Application Programming Interface |
| CLAHE | Contrast Limited Adaptive Histogram Equalization |
| FR | Functional Requirement |
| GPU | Graphics Processing Unit |
| IEC | International Electrotechnical Commission |
| JSON | JavaScript Object Notation |
| mAP50 | Mean Average Precision at IoU threshold 0.50 |
| OpenCV | Open Source Computer Vision Library |
| PA | Posterior-Anterior (standard chest X-ray view) |
| PNG | Portable Network Graphics image format |
| REST | Representational State Transfer |
| RSNA | Radiological Society of North America |
| SDP | Software Development Plan |
| SOUP | Software of Unknown Provenance |
| YOLOv8 | You Only Look Once version 8 — deep learning framework |

## 5. Software Safety Classification

The software safety classification has been determined according to IEC 62304:2006 Clause 4.3.

Overall System Classification: Class B

| Module | Classification | Rationale |
| --- | --- | --- |
| CLAHE Preprocessing | Class A | Pure mathematical image enhancement — no direct clinical output. Failure degrades image quality but does not produce a clinical decision. |
| Lung Segmentation (OpenCV) | Class A | Mathematical mask extraction with no direct clinical output. Failure affects area calculation accuracy but produces no independent clinical decision. |
| Level 1 — Binary Classifier | Class B | Misclassification of an abnormal image as normal could cause a missed diagnosis. Radiologist confirmation is always required before action. |
| Level 2 — Disease Classifier | Class B | Incorrect disease classification could influence triage priority. All outputs are decision support only. |
| Level 3 — Opacity Detector | Class B | Detection failure could result in incorrect area calculation and severity grading downstream. |
| Level 4 — Area Calculation | Class B | Inaccurate area percentage directly influences the severity grade at Level 5. |
| Level 5 — Severity Assessment | Class B | Incorrect severity grade directly affects the clinical recommendation at Level 6. |
| Level 6 — Clinical Recommendation | Class B | Incorrect recommendation could delay or escalate patient triage inappropriately. |
| FastAPI Backend | Class B | Orchestrates the full pipeline — backend failure prevents delivery of the diagnostic report. |
| React Frontend | Class B | Failure to display results prevents radiologist from reviewing the analysis. |

Class B Justification: The system operates exclusively as decision support. A licensed radiologist always reviews and confirms all outputs before any clinical action is taken. No module in this system autonomously initiates clinical decisions, which rules out Class C classification.

## 6. Software Life Cycle Model

The project follows a hybrid iterative + controlled stage-gate model aligned with the V-model structure recommended by IEC 62304. Development proceeds in 2-week iterations with stage-gate checkpoints at each phase boundary to ensure IEC 62304 artifacts are updated before proceeding.

Development Phases:

| Phase | Activities | Entry Criteria | Exit Criteria |
| --- | --- | --- | --- |
| Requirements | Define functional requirements, safety classification | Project proposal approved | Functional requirements documented and reviewed |
| Architecture | Define 6-level pipeline, module boundaries, data flow | Requirements complete | Architecture diagram and module specifications complete |
| Implementation | Train AI models, develop backend and frontend | Architecture approved | All 6 levels implemented and individually testable |
| Verification | Unit testing per module, integration testing, system testing | Implementation complete | All acceptance criteria met or deviations documented |
| Release | Package deliverables, finalize documentation | Verification complete | All deliverables submitted |

Sprint-Based Delivery (14 weeks):

| Weeks | Sprint Activity |
| --- | --- |
| 1–2 | Environment setup, dataset acquisition, CLAHE preprocessing |
| 3–4 | Level 1 binary classifier — training and validation |
| 5–7 | Level 2 disease classifier — training and validation |
| 8–10 | Level 3 opacity detector — training and validation |
| 11 | Levels 4–6 rule-based logic — implementation and unit testing |
| 12 | FastAPI backend integration — full pipeline end-to-end |
| 13 | React frontend integration — full system testing |
| 14–16 | Final verification, documentation, defense preparation |

Life Cycle Approach:

- Each diagnostic level (1–6) is developed and validated independently before integration

- CLAHE preprocessing and lung segmentation are developed and tested as standalone modules

- Integration proceeds level by level — Level 1 → Level 2 → Level 3 → Segmentation → Level 4 → Level 5 → Level 6

- Frontend integration is performed after full backend pipeline verification

- Stage-gate review performed at end of each sprint — IEC 62304 artifacts updated before next phase begins

## 7. Roles and Responsibilities

| Role | Person | Responsibility |
| --- | --- | --- |
| Software Architect | Bhavya Reddy | Overall system design, pipeline architecture, module boundaries, data flow |
| Software Developer | Bhavya Reddy | AI model training, backend implementation, frontend development, integration |
| Software QA | Bhavya Reddy | Test planning, unit verification, integration testing, performance evaluation |
| Risk Manager | Bhavya Reddy | Software hazard identification, IEC 62304 safety classification, risk documentation |
| Configuration Manager | Bhavya Reddy | Version control via Git/GitHub, release management, repository maintenance |
| Academic Supervisor | Professor Bemin | Review, feedback, and academic approval of deliverables |

## 8. Software Development Environment

Programming Languages and Frameworks:

| Category | Tool / Technology | Purpose |
| --- | --- | --- |
| AI Framework | YOLOv8 (Ultralytics 8.4.17) | Classification and detection model training and inference |
| Deep Learning | PyTorch 2.10.0 + CUDA 12.8 | GPU-accelerated model training |
| Image Processing | OpenCV | CLAHE preprocessing and lung segmentation |
| Backend | Python 3.12.12, FastAPI, Uvicorn | REST API and pipeline orchestration |
| Frontend | React 18, JavaScript ES6+, Node.js 25.1.0 | User interface and results display |
| Data Processing | NumPy, Pandas, scikit-learn, Pillow | Dataset management and image operations |

Development Infrastructure:

| Resource | Specification | Purpose |
| --- | --- | --- |
| IDE | VS Code | Local development and debugging |
| Training Platform | Google Colab Pro — NVIDIA A100 40GB | GPU model training |
| Storage | Google Drive 100GB | Dataset and model weights storage |
| Version Control | Git + GitHub | Source code management and documentation |
| Operating System | macOS (local), Linux (Colab) | Development and training environments |

Coding Standards:

- Python PEP 8 style guidelines for all backend code

- Functions documented with inline comments

- All model inference functions include error handling and confidence threshold checks

- Frontend components follow React functional component patterns

## 9. Software Requirements Planning

Source of Requirements:

- Project proposal functional objectives

- IEC 62304 software safety classification requirements

- System performance targets defined in the README

- Academic course requirements (INFO7410)

Requirements Format:

- Each functional requirement uses "shall" language

- Requirements are numbered FR-01 through FR-10

- Each requirement is clear, complete, feasible, testable, and traceable to a specific pipeline level

Requirements Attributes:

| Attribute | Description |
| --- | --- |
| ID | Unique identifier (FR-01 to FR-10) |
| Description | "Shall" statement defining expected system behavior |
| Linked Level | Pipeline level the requirement traces to |
| Safety Class | IEC 62304 classification of the associated module |

Review and Approval:

- Requirements reviewed against project proposal and README

- Changes to requirements documented in GitHub commit history

- Academic supervisor provides feedback during scheduled review sessions

Change Control:

- All requirement changes documented via GitHub Issues and commit messages

- Impact analysis required for any change affecting safety-related behavior or acceptance criteria

- Changes that affect IEC 62304 Class B modules must be re-verified before integration

- Updated requirements re-traced to affected design, implementation, and test artifacts

## 10. Software Architecture and Detailed Design Planning

Architecture Description: The system follows a 6-level sequential pipeline architecture. The React frontend communicates with the FastAPI backend via HTTP POST. The backend orchestrates CLAHE preprocessing followed by sequential execution of all six pipeline levels, returning a structured JSON response.

Pipeline Architecture:

User → React Frontend → HTTP POST → FastAPI Backend

→ CLAHE Preprocessing → Level 1 → Level 2 → Level 3

→ Lung Segmentation → Level 4 → Level 5 → Level 6

→ JSON Response → React Frontend → Radiologist Review

Module Boundaries:

- CLAHE Preprocessing - Input: Raw PNG and JPPG image, Output: Enhanced image array

- Level 1 — Input: Enhanced image · Output: Normal/Abnormal + confidence

- Level 2 — Input: Enhanced image · Output: Disease class + probabilities

- Level 3 — Input: Enhanced image · Output: Bounding boxes + location

- Lung Segmentation — Input: Original image · Output: Binary lung mask

- Levels 4–6 — Input: Boxes + mask + disease class · Output: Area % + severity + recommendation

- API Layer — Input: PNG upload · Output: Structured JSON response

Interface Definitions:

| Interface | Protocol | Data Format | Direction |
| --- | --- | --- | --- |
| Frontend → Backend | HTTP POST /api/analyze | multipart/form-data (PNG file) | User to pipeline |
| Backend → Frontend | HTTP 200 JSON | Structured JSON with all 6 level results + base64 image | Pipeline to user |
| Backend → Models | In-memory NumPy array | CLAHE-enhanced RGB image array | Backend to AI models |
| Model → Logic | Python dict | Bounding boxes, confidence scores, disease class | AI models to main.py |
| GET /api/health | HTTP GET | JSON status response | Health check |

Allocation of Requirements to Software Items:

FR-01 — Image Input → Input validation → main.py

FR-02 — Binary Classification → Level 1 classifier → main.py

FR-03 — Disease Classification → Level 2 classifier → main.py

FR-04 — Disease Probability Scores → Level 2 classifier → main.py

FR-05 — Opacity Detection → Level 3 detector → main.py

FR-06 — Lung Laterality Determination → Level 3 detector → main.py

FR-07 — Affected Area Calculation → Level 4 calculation → main.py

FR-08 — Severity Classification → Level 5 assessment → main.py

FR-09 — Clinical Recommendation → Level 6 recommendation → main.py

FR-10 — Analysis Output → Full pipeline → main.py

Design Review Process:

- Architecture validated against all functional requirements before implementation begins

- Module interfaces verified through integration testing at each stage-gate

- Any interface change requires re-verification of affected downstream modules

- Architecture diagrams maintained in daigrams/ folder in GitHub repository

## 11. Software Implementation Planning

Coding Practices:

- All Python backend code follows PEP 8 style guidelines

- Functions include inline comments explaining logic, especially for clinical decision rules

- Error handling implemented for invalid inputs, empty uploads, and model inference failures

- Confidence thresholds documented and configurable in main.py

SOUP (Software of Unknown Provenance):

| SOUP Item | Version | Purpose | Risk Consideration |
| --- | --- | --- | --- |
| YOLOv8 (Ultralytics) | 8.4.17 | AI model framework | Validated through accuracy testing on held-out test set |
| PyTorch | 2.10.0 | Deep learning backend | Established library — no known safety issues for inference use |
| OpenCV | Latest | Image processing | Validated through segmentation output inspection |
| FastAPI | 0.100+ | API framework | Standard web framework — no clinical logic contained |
| React | 18.0+ | Frontend UI | Display only — no clinical logic contained |

Unit Development:

- Each pipeline level implemented and tested independently before integration

- AI models trained in Google Colab and validated on held-out test sets before deployment to backend

## 12. Software Verification Planning

Verification Strategy:

| Level | Verification Method | Acceptance Criteria |
| --- | --- | --- |
| Level 1 | Test on held-out test set (3,175 images) | ≥90% binary classification accuracy |
| Level 2 | Test on 200 held-out images (50 per class) | ≥90% overall accuracy, ≥96% per-class accuracy · 640px image size · 128 epochs early stop |
| Level 3 | Evaluate mAP50 on validation set (1,203 images) | mAP50 documented; limitations recorded if below target |
| Lung Segmentation | Visual inspection + mask area validation | Valid mask produced for all standard PA X-rays |
| Level 4 | Unit test with known bounding box and mask inputs | Numeric output between 0 and 100; formula verified |
| Level 5 | Unit test all threshold boundaries and bilateral upgrade | All severity rules and bilateral upgrade verified |
| Level 6 | Unit test all severity-to-recommendation mappings | All three priority levels generated correctly |
| System | End-to-end test with sample chest X-rays | Complete JSON response returned within 10 seconds |

Test Coverage:

- All functional requirements FR-01 through FR-10 have corresponding test cases

- Edge cases tested: normal image, no boxes detected, bilateral opacity, very low affected area

## 13. Software Integration Planning

Integration Sequence:

- CLAHE preprocessing module integrated and validated independently

- Level 1 model loaded into FastAPI backend and tested via /api/analyze

- Level 2 model integrated and tested with abnormal images

- Level 3 model integrated and tested for bounding box output and location classification

- Lung segmentation integrated and mask output verified against Level 3 boxes

- Levels 4–6 main.py integrated and end-to-end pipeline tested

- React frontend connected to backend and full system tested via browser

Integration Testing Approach:

- Each integration step verified before proceeding to the next

- JSON response structure validated at each stage

- Annotated image output verified visually for bounding box accuracy

## 14. Software Risk Management Planning

Linkage to Risk Management: Risk identification follows ISO 14971 principles adapted for academic context. All identified software hazards are mitigated through design decisions documented in this plan.

Software Hazards and Controls:

| Hazard | Potential Harm | Control Measure | Residual Risk |
| --- | --- | --- | --- |
| Level 1 misclassifies abnormal as normal | Missed diagnosis | Confidence validation cross-check with Level 3 boxes | Low — radiologist always reviews |
| Level 2 misclassifies disease type | Incorrect triage | CLAHE preprocessing + per-class accuracy validation | Low — decision support only |
| Level 3 fails to detect opacity boxes | Incorrect area calculation | Pipeline bypasses to Level 5 with zero area percentage | Low — radiologist always reviews |
| Lung segmentation produces invalid mask | Inaccurate area percentage | Fallback to center 80% of image if mask area below threshold | Low — bounded impact |
| Backend returns incorrect JSON | Incomplete report displayed | Pydantic schema validation + error handling in main.py | Low — does not cause direct clinical action |

Residual Risk Evaluation: All residual risks are acceptable given that the system is decision support only. A licensed radiologist reviews all outputs before any clinical action is taken.

## 15. Traceability Planning

Bidirectional Traceability Matrix:

| Functional Requirement | Pipeline Level | Implementation File | Test / Verification |
| --- | --- | --- | --- |
| FR-01 — Image Input | Preprocessing | main.py | Input validation test |
| FR-02 — Binary Classification | Level 1 | main.py | Accuracy on test set |
| FR-03 — Disease Classification | Level 2 | main.py | Per-class accuracy test |
| FR-04 — Disease Probability Scores | Level 2 | main.py | Unit test on probabilities |
| FR-05 — Opacity Detection | Level 3 | main.py | Visual verification |
| FR-06 — Lung Laterality Determination | Level 3 | main.py | Location classification test |
| FR-07 — Affected Area Calculation | Level 4 | main.py | Unit test with known inputs |
| FR-08 — Severity Classification | Level 5 | main.py | Boundary and upgrade unit tests |
| FR-09 — Clinical Recommendation | Level 6 | main.py | Mapping unit tests |
| FR-10 — Analysis Output | System | main.py | End-to-end timing test |

## 16. Configuration Management Planning

Version Control System: Git with remote repository on GitHub
 Repository: github.com/reddy-bhavya/lung-opacity-detection-system.ai

Configuration Items:

- Backend source code — scripts/main.py

- Frontend source code — frontend/src/App.js, App.css

- Trained model weights — models_trained/*.pt (Google Drive + GitHub)

- Architecture diagrams — daigrams/*.png

- README documentation — README.md

- Dataset splits — data/processed/ (Google Drive)

Baseline Definition:

- Each functional milestone (Levels 1–6 complete) tagged as a release in GitHub

- Model weights versioned by training run (level1_binary.pt, level2_multiclass.pt, level3_detection.pt)

Release Management:

- Final submission version tagged as v1.0 in GitHub repository

- All trained models committed with corresponding README documentation

## 17. Problem Resolution Planning

Defect Tracking:

- Issues tracked via GitHub Issues with labels: bug, enhancement, documentation

- All model performance deviations documented in README Known Limitations section

Defect Severity Classification:

| Severity | Definition |
| --- | --- |
| Critical | Incorrect clinical output produced without warning; pipeline crash on valid inputs; security or data integrity failure |
| Major | Incorrect level output (wrong severity, wrong recommendation); missing JSON fields; bounding boxes not rendered; significant accuracy regression |
| Minor | UI display issues; log formatting errors; non-blocking warnings; documentation inconsistencies |

Root Cause Analysis Process:

- Identify the failure — classification error, inference crash, incorrect output

- Reproduce the failure with a specific test input

- Trace to the responsible module using the traceability matrix

- Apply fix and re-verify affected functional requirements

- Document resolution in GitHub commit message

Corrective and Preventive Actions (CAPA):

- Corrective: Fix the defect and add a regression test to prevent recurrence

- Preventive: Update coding standards, add input validators, improve test coverage for the affected module

- CAPA effectiveness confirmed by re-running the full verification suite for affected requirements

Known Documented Issue: Level 3 detection achieved 53.1% mAP50 against a 70% target. Root cause identified as dataset quality ceiling — RSNA dataset contains noisy bounding box labels and only 6,012 training images. Five retraining iterations conducted. Performance ceiling determined to be a data limitation, not a training configuration issue. Documented as a known limitation in README.

## 18. Maintenance Planning

Post-Release Maintenance Activities:

- Bug fixes for identified defects in backend pipeline or frontend display

- Model retraining if additional labeled data becomes available

- Documentation updates for any configuration or dependency changes

Planned Future Enhancements:

- Expand training data to include portable and AP-view X-rays

- Replace OpenCV segmentation with a deep learning segmentation model

- Add PDF report generation for clinical handoff

- Add DICOM format support

- Deploy to cloud infrastructure (Render backend + Vercel frontend) - optional

Handling Field Issues:

- Issues reported via GitHub Issues

- Critical pipeline failures addressed within one development cycle

- All changes version controlled and documented

## 19. Deliverables

- Software Requirements Specification — 10 functional requirements (FR-01 to FR-10)

- Software Architecture Document — 6-level pipeline architecture with module diagrams

- Trained model weights — level1_binary.pt, level2_multiclass.pt, level3_detection.pt

- Fast API backend — full 6-level pipeline orchestration (scripts/main.py)

- React frontend — upload, results, and annotated image display (frontend/src/App.js)

- Performance evaluation report — accuracy results, confusion matrices, per-class metrics

- Architecture diagrams — 4 PNG diagrams in diagrams/ folder

- GitHub repository — complete source code, README, and model weights

- Software Development Plan — this document

- Project Proposal — project proposal document

## 20. Plan Maintenance

This Software Development Plan is a living document and will be reviewed and updated as the project progresses. Updates will be made when:

- Functional requirements change or are added

- Architecture decisions are revised

- New risks are identified during development

- Significant deviations from planned timelines occur

- Model retraining or performance updates are made